CHECKLIST TEST PROCESS EVALUATION

# Checklist Test process evaluation

This checklist can be used during and after completion of the test process to assess the process quality. Its use during the test process may be a good way to prevent problems.

- Is the client sufficiently involved in the product risk analysis and test strategy?

- Is the test process running under pressure of time? If so, are concessions being made towards the original test strategy?

- Are the users involved in the test process on time?

- Do the users believe that the acceptance test is given sufficient time?

- Are concessions being made during the test process with respect to the planned test volume and intensity?

- Is the test team receiving support from experienced (external) advisors and test specialists?

- Is there sufficient subject knowledge available in the test team?

- Has defect handling been organized properly and does version control work adequately?

- Are the connections to existing systems and the organization receiving sufficient attention?

- Is there sufficient co-ordination with other projects?

- Does the prescribed test method, as established in the test handbook, provide enough information and support in the case of any problems?

- Is there a check whether the guidelines are being observed?

- Is there a procedure for possible deviations from these guidelines?

- Has a test plan been created according to the regulations?

- Is there a critical end date when testing must have been completed?

- Has the test plan been specified in greater detail and/or maintained during the execution of the test?

- Are the requested supporting aspects (tools, appliances, et cetera) being made available in sufficient quantities and on time?

- Is it possible to complete the intended test plan within the limits set?

- Is the test plan clear and can it be executed by the members of the test team?

- Are scheduling techniques and tools being applied?

- Is there adequate monitoring of the test activities and test progress?

- Are the reasons for adjustment of the schedule clearly documented and have these been made known to those involved?

- Is it possible to clearly indicate one's position in relation to the schedule?

- Is there a constant good relation between the test schedule and the overall project schedule?

- Do the standard techniques and tools suffice?

- Is there sufficient contribution in the test team of:

  - systems designers

  - system administrators

  - system management staff

  - domain experts

  - end users

  - accounting department staff?

- Is the management sufficiently involved in the testing process?

- Is there a proper and unequivocal division of tasks?

- Is version control of application components to be tested being applied?

- Is there a need for any special training with regard to hardware, software and/or testing?

- Are the members of the test team universally deployable?

- Is the test life cycle being used as prescribed?

- Are all system functions being completed during testing?

- Are any other test cases than those from the test basis being carried out?

- Do users assess the quality of the test method used by the development team?

- Does the development team provide complex test cases to the acceptance testers?

- Is error guessing or exploratory testing being used?

- Are utilities being tested?

- Is the backup/restore software being tested?

- Is the conversion software being tested?

- Have provisions been made for a regression test at the end of the test?

- Are automated tools being used for the creation of test cases?

- Are all scheduled test scripts being carried out?

- Are the administrative organizational procedures relating to the new system being tested?

- Are any available checklists being used?

- Are the consultation structures successful, both those within the test team and those with the developers?

- Is there a sufficient amount of documentation discipline?

- Is the testware systematically completed?

- Are the causes of defects in the test approach, scheduling and techniques always properly documented?

- Is the budget sufficient?

- Is there enough time for test activities and consultation activities?

- Is the office environment as it should be?

- Are sufficient test tools, terminals, printers, etc. available?

- Is sufficient capacity available on the (central) computer?

- Is the available space for files sufficient?

- Is there enough personnel?

- Are the test results being made available quickly enough?

- Are checks being carried out on the specification of the tests (random checks)?

- Are checks being carried out on the execution of the tests (random checks)?

- Is the content of each test document in accordance with the agreements?

- Is the content of each test document complete?

- Is the test documentation accessible for users?