CHECKLIST CHAIN CHANCES OF FAILURE

# cHAIN CHANCES OF FAILURE CHECKLIST

This checklist lists chain chances of failure. Use the checklist to prepare and execute the chain risk analysis. Cf. chapter 4, section 4.2.

Architecture, architecture-related

- Capacity of systems and interfaces (sizing) is not aligned.

- Complex layering in architecture.

- Applications used are so-called generic systems, are used by multiple processes. An error occurs in multiple processes.

- No backup and restore facilities (for restoring) across the entire chain, making this facility impracticable in the event of incidents.

- Chain performance too low so that processes do not have the required lead times.

- New architecture.

- Online and batch systems mixed up.

- Fallback not organised.

- Lots of legacy.

- Increased use of scarce, costly computer resources: CPU, network, database channels (IO time).

- Version differences between components.

Management/Administration (technical, functional)

- Administrator of system components not known/involved in the chain.

- Administrators have limited insight into the use of the system.

- Inadequate knowledge management.

- Lots of maintenance (releases).

- Lots of different administrator parties involved.

- Responsibility for maintenance with a department other than development.

Building

- Modification in system within the organisation may lead to problems further down the chain but outside the organisation.

- Agile development does not coincide with idea of chain.

- Contracts with sub-contractors specified inadequately in terms of quality requirements and testability of components/sub-deliveries.

- No or limited configuration management across the chain.

- No direct contact between the developers of the various applications and the chain components.

- No testable software parts (increments) are delivered.

- No/limited understanding of the technical limitations (potential bottlenecks) of the system components in the process.

- Generic system components that are used in lots of separate processes; a fault in such a system causes multiple processes to fail.

- Geographic distribution of the development team has a negative impact on communication.

- High diversity of technologies used between systems.

- Large number of interfaces between the systems.

- Chain risks underestimated by working with small increments that are then taken into production without chain risk analysis (and end-to-end test).

- Legacy systems need to be adapted for integration into the chain.

- Multiple system changes, test basis quality inadequate, increasingly if version management is lacking.

- Methods have not been recorded or are not aligned (maturity of the process).

- No standard naming convention for components, or naming may cause confusion.

- New (non-proven) technology deployed.

- Use of unknown and/or small sub-contractor.

- No maintenance-friendly programming languages.

- Inadequate (or inadequately expandable) infrastructure.

- Unprocessed data are overwritten, e.g. in temporary files when the communication process is rebooted or backups are restored.

- Multiple sub-contractors are responsible for delivering system components.

Design and processes, functional aspects

- Application (parts) have been designed by multiple (international) parties; units do not match (cm/inches, date format, etc).

- Audit trail too complex / too many failures.

- The automation solution does not support the process (completely).

- Business-critical systems have an impact on less business-critical systems.

- Modification of the meaning of data (fields).

- The requirements of logical access control are not taken into account when supplying data (to third parties) and external data communication.

- Complex services with long service life, there is no total overview.

- Means of verification (checks) (e.g. at the end of the process) not in scope.

- Means of verification (checks) not set up, origin of data cannot be traced.

- Data synchronisation in the process (associated checks) generates errors.

- Sub-chains have different levels of supervision and regulations; the entire chain is impossible to control/verify.

- Database interfacing means that the combination of data is covered by the Personal Data Protection Act (WBP) (a new chain emerges).

- Inadequate relationship between AO design and systems in the chain (AO not in line with chain functionality).

- No (information) access path analysis in design.

- No security to protect against denial-of-services attacks.

- No verification of duplicate processing of data between sub-systems (e.g. in case of rebooting after calamity or restoring backup).

- No data contracts or agreements (no protocol for the interface); the SLAs do not cover intra-organisation interfaces.

- No use of encryption or sub-processes that do not use it (the overall process is not secure).

- No integral design (also known as chain design).

- No insight into the total chain (what is the path of the dataflows?).

- No insight into the total technical chains (what is the path of the pipelines? What temporary files, batches, interfaces, service windows?).

- No insight into current and future use.

- No facilities to ensure that the process can continue to the greatest possible extent in some form or another in the event of serious failures or calamities.

- Systems in the process have been tested for stand-alone fallback; not to ensure their correct operation in the process after fallback.

- Data exchange via networks (OSI, TCP/IP) does not comply with applicable (inter)national standards or company standards.

- Interface design modifications are made without consultation with other stakeholders, which leads to mutual frustration and lack of cooperation.

- Interface designs are not adequately agreed upon with the various stakeholders.

- There is (very) limited knowledge of the systems with which interfaces exist.

- The quality of the designs is inadequately in line with the process.

- Data mix results in security problems (privacy).

- The mix of information systems is too complex (produces uncertainties, coherence is not clear).

- Mix of custom and packages.

- Transaction monitoring and logging is not (fully) set up.

- Incorrect use of fields results in errors further down the chain (may also occur in impacted processes!).

- Unchecked access opportunities, administrator manipulations generate errors in the chain.

- The design and realisation of system components in the chain occur in separate processes, with little or no communication.

- The administrators have not specified adequate requirements/acceptance criteria or are not familiar with the process (or part thereof).

- Inadequately rebootable process or unfamiliarity with the consequences of a reboot.

- Process scheduling not set up correctly (chain performance too low or errors occur because batches start up too early).

- Process scheduling cannot be set up as a chain process.

- Processes are not aligned (the data are incomplete or the correct data are not exchanged).

- Redundant data storage (lots of data are stored in the organisation's 'own' system) due to inadequate interfacing.

- The suitability of requirements for chains has not been verified (are they in line with the chain design?).

- The requirements are not realistic, overblown. Too much functionality is demanded (this is often the case when ERP systems are implemented).

- Inadequate documentation, no version management of documentation.

- Systems in contact with the outside world, e.g. via a public network (the internet), are interfaced with internal systems – a new chain emerges.

- Systems and sub-processes outside the manageable domains.

- Systems contain too many workarounds; the impact of the links on the chains is unknown.

- Too many function points; the process is too complex.

- Increasing use of system use (more users, more operations).

- Slow error reports generate process errors that are discovered too late further on in the process. Rework is executed across multiple systems.

- Many modifications of generic system components.

- Many expanded systems.

- Many different platforms (technical).

- Different generations of software intermingle.

- Working without a technical or functional architecture or not complying with the architecture (exceptions to the rule).

- Workarounds in legacy components turn process changes into complex operations.

Project and test management-related

- The parties that manage the system differ too much (chain partners and vision do not match).

- Sub-chains are too distant in terms of location or time; the communication between projects is inadequate.

- Unilateral editing of source data (no chain-wide communication).

- Owners of system components in the chain are unknown/uncommitted.

- End users of system components in the chain are unknown/uncommitted.

- Entry/exit criteria for end-to-end testing not implemented adequately. Components are delivered that cause too many errors.

- The FAT has not been done; the possibly low quality of the software results in delays/longer lead time/adjustment of the end-to-end test.

- Fault situations have not been tested (often the case in end-to-end testing! Sunny day scenarios are tested and people are satisfied that these exit the chain successfully).

- No adequate supervision of compliance with the design; risk of design faults resulting in costly rework and delays.

- No separate project phase for chain integration.

- No commitment on the part of executives.

- No commitment on the part of specific parties (demonstrating in practice that it can be done).

- No clear business case or the business case exists for just one party (the rest of the stakeholders do not understand the importance).

- No data ownership.

- Intake not done correctly; the components cannot be tested or do not collaborate.

- AS-IS and SHOULD-BE positions unknown for increments or releases, increasing the risk of non-testable increments.

- The chain has only been tested from a technical perspective; the process does not operate efficiently.

- Lack of chain awareness: there is no joint interest or it is not perceived as such.

- End-to-end testing is perceived as ‘nice to have’ and is the first victim if the project runs past the deadline.

- Non-testable SHOULD-BE situation; testing is impossible and chain risks are not eliminated.

- The planning is not realistic. Executing the end-to-end test as the last test means delays, so end-to-end testing is cancelled.

- The planning/detailed planning of the various sub-systems is not aligned and/or does not take account of the end-to-end test.

- Portability (large variation of platforms) in client testing and such.

- Process not split up into sub-chains (or cannot be split up).

- The project tries to realise too much in one go and thereby becomes impossible to test.

- Projects are not executed as part of a programme; there is no (release) consultation. Risks and dependencies are not adequately aligned.

- There is an impact on secondary chains.

- The relevance of the project becomes less clear in the execution phase; commitment is lost.

- Software vendors do not involve the test manager when planning the sub-deliveries.

- Test environments cannot be reserved exclusively for the end-to-end test; basic files / test results are manipulated in the course of the end-to-end test.

- Test environments are not representative (not sufficiently production-like); the end-to-end test does not cover the high risks.

- Test environments have been polluted; the end-to-end test is delayed due to the many error reports and interruptions.

- The division of tasks, responsibilities and rights between stakeholders is inadequate.

- Cultural differences between the various parties; the differing visions clash during end-to-end testing.

- Working under high time pressure (end-to-end testing in the last project phase; end-to-end test is executed in part or not at all).